# SWRLZ Atlas & Continuity Pack

Canonical transfer document for continuing development in future conversations.

## Quick Start

1. Upload this document.

2. Upload the latest Engineering Bible.

3. Upload the latest SRC_CFxx zip if code changes are needed.

4. Say:

'Continue SWRLZ development from these documents. Treat them as the canonical project state.'

## Current Focus

CF11 Discovery Authority

CF11.1 Release Custodian Automation

Discovery must derive the active network before using cached network values.

## UI Atlas

Cockpit — Main dashboard

Radar — Network discovery and diagnostics

Missions — Mission runtime (early)

Nodes — Device ledger & Ghost Lineage

Vault — Identity, permissions, receipts, engineering controls

Hidden Server Menu — Admin URLs, logs, updates

Hidden Permissions Menu — Accessibility & Overlay onboarding

Hidden Vault Menu — Build identity, UUID, fingerprints, receipts

## Engineering Workflow

Roadmap → Source → BUILD_REQUEST → Commit → PR → GitHub Action → APK → Device Test → Handbook → Continuity

## Subsystem Maturity

Identity            ██████████ 100%

Device Anchor       ██████████ 100%

Ghost Lineage       █████████▌ 95%

Audit               █████████░ 90%

Discovery           ████████░░ 85%

Presence            ████████░░ 80%

Registration        ███████░░░ 70%

Queue               ██████░░░░ 60%

Packet Transport    █████░░░░░ 55%

Accessibility       ███░░░░░░░ 35%

Mission Runtime     ███░░░░░░░ 35%

Multi-device        ███░░░░░░░ 30%

## Termux Server Commands

cd ~/swrlz-server/SWRLZ_LOCAL_NODE_SERVER_0.7.3_DISCOVERY_SIGNATURE_FULL

bash start-termux.sh

Verify:

curl http://127.0.0.1:8787/status

Stop:

bash stop_local_node.sh

## Next Milestones

✓ Fix active-network discovery

✓ Release Custodian

□ Mission runtime

□ Accessibility execution

□ Multi-device orchestration

□ Engineering snapshot export

□ Self-documenting release generation

## Future Vision

Build software that remembers how it was built. Preserve lineage. Integrate, don't overwrite.

# CF12 Architectural Principles (Draft)

SWRLZ Foundation-First Doctrine

- Build today's features so they naturally support tomorrow's architecture.

- The server owns permanent knowledge.

- Clients execute missions and report observations.

- Knowledge is additive. Integrate, do not overwrite.

- Software updates never overwrite user knowledge.

Mission Authority

- Server plans and dispatches missions.

- Clients execute and report results.

- Heartbeats synchronize status, capabilities, mission state, and user preferences.

Guilds

- Invite / accept trust model.

- Guild membership authorizes routine missions.

- Device mission mode (Auto, Ask, DND) is synchronized to the server.

Knowledge Federation

- Servers may form trusted federations.

- Exchange knowledge, not secrets.

- Merge additively with preserved lineage.

- Community submissions are reviewed before official release.

Data Classification

- Shareable: knowledge, recovery, compatibility.

- Private: local logs, settings, guilds.

- Secret: credentials, API keys, Wi-Fi passwords, tokens.

Update Policy

- Update software.

- Preserve user data.

- Migrate knowledge.